Dharma Daily

Build Reference Document

Architecture, content schema, RAG design, and milestones

# About this document

This is a consolidated reference for building Dharma Daily — an AI-powered Hinduism app for daily learning and practice. It covers the technology stack decisions, the data schema, the RAG architecture, and a milestone-by-milestone build plan. Use it as a working brief; come back to it whenever a decision is unclear.

Product summary: Dharma Daily is a thoughtful AI companion for Hindu learning and daily practice, helping people ask questions, understand teachings, reconnect with tradition, and apply Hindu ideas to modern life. The app treats Hindu traditions as diverse — different schools, regional practices, texts, and lineages — and never presents a single interpretation as the only correct one.

# 1. Technology stack

Recommended stack for a solo or small-team build, optimised for speed of development, cross-platform reach, and ease of hiring later.

## Stack at a glance

| Layer | Use this | Why |
| --- | --- | --- |
| Mobile app | Expo + React Native + TypeScript | One codebase for iOS and Android; reuses web/React skills; cloud iOS builds without a Mac. |
| Navigation | Expo Router | File-based routing, modern mental model. |
| UI styling | NativeWind or Tamagui | Tamagui for the most iOS-polished feel; NativeWind for Tailwind familiarity. |
| Backend | Supabase | Auth, Postgres, storage, edge functions, and pgvector in one platform. |
| Vector database | Supabase pgvector | Sufficient for v1; avoid adding Pinecone or Weaviate until you need scale. |
| AI model | Claude, OpenAI, or Gemini via backend only | Never call the AI API from the mobile app directly. Keep keys server-side. |
| Embeddings | OpenAI or Gemini embeddings | Used to convert text into vectors for semantic retrieval. |
| RAG layer | Custom, simple RAG first | Avoid LangChain on day one; a 200-line pipeline is clearer and debuggable. |
| Payments | RevenueCat | Standard for cross-platform iOS and Android subscription handling. |
| Push notifications | Expo Notifications | For daily reflections, festival reminders, gentle streaks. |
| Analytics | PostHog or Amplitude | Track retention, daily reflection opens, AI question patterns, conversion. |
| Error monitoring | Sentry | Essential once real users exist. |
| App publishing | EAS Build / EAS Submit | Builds and submits binaries to App Store and Google Play. |
| State management | TanStack Query + Zustand | Server cache + lightweight client state, no Redux overhead. |

## Cost reality

- Apple Developer account: $99/year — required to ship to the App Store

- Google Play Developer: $25 one-time

- Supabase, Sentry, PostHog, RevenueCat: generous free tiers, $0 at first

- EAS Build: free tier with limited monthly builds, paid plans from ~$19/month

- LLM API costs: variable — the main ongoing cost. Cache aggressively, use cheap models by default.

Realistic pre-launch outlay: under $150 total plus your time. After launch, watch LLM spend carefully — it can scale faster than revenue.

## Why Expo over Flutter

Both frameworks are excellent and either would ship a quality app. For Dharma Daily specifically, Expo wins because:

- AI/LLM ecosystem is JavaScript-first — embeddings, streaming chat libraries, Vercel AI SDK, Anthropic and OpenAI SDKs all assume JS/TS.

- Over-the-air updates via Expo Updates let you push new daily reflections and fix copy without App Store review.

- EAS Build removes the Mac requirement for iOS builds.

- Larger talent pool if you ever need to hire.

- Uses real native iOS components — scroll wheels, pickers, sheets, SF Symbols are all available without writing Swift.

Pick Flutter only if you prefer Dart, want pixel-identical UI across platforms, or plan a desktop/web version from the same codebase later.

# 2. What to collate before coding

This is the part most people underestimate. The app is only as good as the source material it is grounded in. Plan for 2 to 4 weeks of content work before writing serious code.

## Scripture sources

- Bhagavad Gita — multiple translations (start with public-domain ones)

- Principal Upanishads — at least the 10 to 13 major ones

- Ramayana and Mahabharata — start with summaries and key passages, not full text

- Selected Puranas — Bhagavata Purana especially

- Yoga Sutras of Patanjali

- Vedas — Rig Veda hymns at minimum, with translations

- Tirukkural, Devi Mahatmya, regional texts depending on scope

## Good starting source sites

- GRETIL — academic, well-formatted Sanskrit texts

- Gita Supersite (IIT Kanpur) — multiple translations side by side

- Sanskrit Documents — original texts and transliteration

- Vedic Heritage Portal — Government of India project on Vedic textual and oral traditions

- Wisdom Library — encyclopedic reference

- Internet Sacred Text Archive — older public-domain translations

- Archive.org — scanned classical translations

## Licensing matters

Do not scrape random sites and dump into RAG. Many modern translations are still in copyright. For commercial use, assume you need public-domain material, your own summaries, or explicit permission. "It's online so I can use it" is not a defence.

For each source, record:

| Field | Example |
| --- | --- |
| Text name | Bhagavad Gita |
| Language | Sanskrit / English / Hindi |
| Translator or commentator | Swami Sivananda, Edwin Arnold, public domain edition |
| Source URL | Gita Supersite, archive.org, etc. |
| Copyright status | Public domain / licensed / permission needed |
| Can you store it? | Yes / no / unclear |
| Can you show excerpts? | Yes / no / limited |
| Can you embed it? | Yes / no / unclear |

## Supporting content

- Festival calendar with lunar/solar dates — Drik Panchang has reference data

- Glossary of 200 to 500 key terms (dharma, karma, atman, brahman, moksha, bhakti, ahimsa, seva, yoga, puja, etc.)

- Ritual procedures for common pujas — note regional variations explicitly

- Sectarian and regional notes — Shaiva, Vaishnava, Shakta, Smarta; North versus South Indian practices

- Informal advisory panel — 2 to 3 people from different Hindu traditions to review outputs

## The test question set

This is more important than people realise. Build a spreadsheet of 100 to 200 questions a real user might ask, with the ideal answer shape, sources to cite, difficulty, and risk type. This becomes your permanent evaluation set — re-run it every time you change a prompt, model, or chunk size.

| User question | Ideal answer | Sources to cite | Difficulty | Risk |
| --- | --- | --- | --- | --- |
| What is dharma? | Explains multiple meanings without flattening | Gita, general tradition | Medium | Oversimplification |
| How do I start puja? | Simple, respectful, non-dogmatic | Ritual guide | Low | Regional variation |
| Is karma punishment? | Nuanced — not punitive, mechanism not verdict | Gita, philosophy | Medium | Theological accuracy |
| Which god should I pray to? | Depends on tradition and devotion; non-sectarian | General Hindu practice | Medium | Sectarian bias |

# 3. Content schema

Designed for Supabase Postgres with pgvector. Two main families: source content (scripture, commentaries, embeddings) and curated content (daily reflections, festivals, guides). User-side tables sit alongside.

## Source content tables

### texts

Top-level scriptures and source works.

id                  uuid primary key

slug                text unique          -- "bhagavad_gita"

title               text                 -- "Bhagavad Gita"

title_sanskrit      text                 -- Devanagari title

category            text                 -- "shruti" | "smriti" | "itihasa" | "purana" | "agama" | "modern_commentary"

description         text

estimated_date      text                 -- "c. 200 BCE – 200 CE" (string, not a date)

tradition_primary   text                 -- "general" | "vaishnava" | "shaiva" | "shakta" | "advaita"

cover_image_url     text

created_at          timestamptz

### passages

Individual verses, shlokas, or chunks.

id                  uuid primary key

text_id             uuid references texts(id)

section             text                 -- "Chapter 2"

sub_section         text

verse_number        text                 -- "2.47" (string for complex numbering)

order_index         integer

original_text       text                 -- Devanagari / Sanskrit

transliteration     text                 -- IAST or simplified

translation_en      text

translation_hi      text                 -- optional

word_meanings       jsonb                -- per-word breakdown

created_at          timestamptz

### commentaries

Separated from passages because one passage may have many commentaries from different teachers.

id                  uuid primary key

passage_id          uuid references passages(id)

commentator         text                 -- "Adi Shankara", "Ramanuja"

tradition           text                 -- "advaita", "vishishtadvaita"

commentary_text     text

licence             text                 -- "public_domain" | "licensed" | "original"

source_url          text

created_at          timestamptz

### passage_embeddings

Vectors for RAG retrieval.

id                  uuid primary key

passage_id          uuid references passages(id)

content_type        text                 -- "translation" | "commentary" | "combined"

commentary_id       uuid nullable references commentaries(id)

embedding           vector(1536)         -- or 3072 for larger models

embedding_model     text                 -- "text-embedding-3-small"

chunk_text          text                 -- the actual text that was embedded

tokens              integer

created_at          timestamptz

## Curated content tables (the no-AI static layer)

### daily_reflections

id                  uuid primary key

date_slot           integer              -- 1-366, rotates yearly

title               text

shloka_passage_id   uuid nullable references passages(id)

reflection_text     text                 -- 2-3 paragraphs, hand-written

practice_prompt     text                 -- "Try this for 2 minutes today"

journal_prompt      text

tradition           text                 -- "general" by default

tags                text[]

audio_url           text                 -- future: narrated version

is_premium          boolean

### festivals

id                  uuid primary key

slug                text unique

name                text                 -- "Diwali"

name_variants       text[]               -- ["Deepavali", "Divali"]

short_description   text

full_story          text

meaning             text

home_observance     text

regional_variations jsonb                -- {north_india, south_india, bengal, ...}

traditions          text[]

tithi_rule          text

upcoming_dates      date[]               -- precomputed for next 5 years

duration_days       integer

image_url           text

is_premium          boolean

### practice_guides

id                  uuid primary key

slug                text unique

title               text

category            text                 -- "puja" | "mantra" | "meditation" | "fasting" | "diya"

difficulty          text                 -- "beginner" | "intermediate" | "advanced"

duration_minutes    integer

steps               jsonb                -- ordered list of step objects

materials_needed    text[]

tradition_notes     text

warnings            text                 -- e.g. consult doctor before fasting

audio_url           text

is_premium          boolean

### concepts

id                   uuid primary key

slug                 text unique

term                 text                -- "Dharma"

term_sanskrit        text                -- Devanagari

short_definition     text                -- 1 sentence

full_explanation     text                -- 2-3 paragraphs

examples             text

related_concepts     text[]              -- slugs

related_passages     uuid[]

tradition_variations jsonb               -- {advaita, vishishtadvaita, ...}

### deities

id                  uuid primary key

slug                text unique

name                text                 -- "Ganesha"

other_names         text[]               -- ["Ganapati", "Vinayaka"]

short_description   text

full_description    text

associated_concepts text[]

associated_festivals uuid[]

traditions          text[]

image_url           text

## User-side tables

### profiles

id                  uuid primary key (matches auth.users.id)

display_name        text

language_pref       text                 -- "en", "hi"

tradition_pref      text                 -- nullable

location            text                 -- for festival timing

notification_time   time                 -- when to send daily reflection

created_at          timestamptz

### conversations and messages

-- conversations

id                  uuid primary key

user_id             uuid references profiles(id)

title               text                 -- auto-generated from first question

created_at          timestamptz

updated_at          timestamptz

-- messages

id                    uuid primary key

conversation_id       uuid references conversations(id)

role                  text                -- "user" | "assistant"

content               text                -- raw question or assistant answer

structured_response   jsonb               -- full JSON from the AI

retrieved_passage_ids uuid[]              -- audit trail

model_used            text                -- "claude-3-5-haiku" etc.

tokens_in             integer

tokens_out            integer

cost_usd              numeric

created_at            timestamptz

### saved_items, journal_entries, feedback

-- saved_items (the user's library)

id        uuid primary key

user_id   uuid references profiles(id)

item_type text                -- "message" | "reflection" | "passage" | "practice" | "festival"

item_id   uuid

notes     text                -- user's private journal note

created_at timestamptz

-- journal_entries

id        uuid primary key

user_id   uuid references profiles(id)

date      date

prompt    text                -- nullable, from a daily reflection

entry     text

mood      text                -- optional

created_at timestamptz

-- feedback (for the report-this-answer flow)

id          uuid primary key

user_id     uuid references profiles(id)

message_id  uuid references messages(id)

issue_type  text              -- "incorrect" | "sectarian" | "insensitive" | "other"

notes       text

status      text              -- "pending" | "reviewed" | "fixed"

admin_notes text

created_at  timestamptz

### usage_quotas and cached_answers

-- usage_quotas (free tier limits)

user_id           uuid primary key references profiles(id)

date              date

ai_messages_count integer

plan              text        -- "free" | "plus_monthly" | "plus_annual" | "lifetime"

-- cached_answers (cost control)

id                  uuid primary key

question_hash       text unique

question_text       text

structured_response jsonb

hit_count           integer

last_used_at        timestamptz

created_at          timestamptz

# 4. RAG architecture

RAG (retrieval-augmented generation) means the app retrieves relevant source passages before asking the AI to answer, so answers are grounded in real scripture rather than the model's memory. The pipeline below is designed for trustworthiness, cost control, and graceful handling of sensitive topics.

## Pipeline (request lifecycle)

- User asks a question via the mobile app.

- API gateway checks auth, rate limits, and the user's plan tier (free, plus, lifetime).

- Cache lookup — hash the question and check the cached_answers table. On a hit, return the saved structured response immediately (no LLM cost).

- On a miss, a lightweight classifier (cheap small-model call) tags the question: topic, sensitivity, tradition.

- Three branches run: embed the user's query, prepare retrieval filters, and run a safety check.

- Safety gate — if the question is about self-harm, medical crisis, or other sensitive territory, redirect to appropriate resources instead of answering.

- Vector search in pgvector returns top-k passages, filtered by metadata (tradition preference, allowed licences).

- Retrieved chunks plus the system prompt plus the user's question go to the LLM, which is forced into a structured JSON response.

- Response is returned to the user, displayed with source cards.

- Everything is logged. A feedback button on every AI answer lets users flag issues for review.

## Structured answer format

Force the model into a JSON schema so the app always knows what to render and how confident the answer is.

{

"answer": "Clear user-facing answer here.",

"summary": "One sentence summary.",

"sources": [

{

"title": "Bhagavad Gita",

"location": "2.47",

"relevance": "Used to explain karma yoga."

}

],

"tradition_notes": [

"Different schools may interpret this differently."

],

"confidence": "medium",

"safety_note": null,

"suggested_practice": "Try reflecting for two minutes on one duty you can do without attachment to outcome."

}

## Cost control principles

- Static-first: serve pre-written daily reflections, festival pages, practice guides, and common Q&A from cache. AI is the fallback, not the default.

- Cheap model by default: Claude Haiku or GPT-4o-mini for most calls; escalate to a stronger model only for complex theological questions.

- Aggressive caching: if 100 users ask "What is dharma?", you pay for the LLM once.

- Free tier limits: 5 to 10 AI messages per day on free; unlimited for subscribers.

- Hard monthly LLM budget: set an alert on your Anthropic/OpenAI account so you can't get billed surprises.

## Safety and tradition rules (high-level)

- Never present one Hindu interpretation as the only correct one.

- Never invent scripture references — only cite what was retrieved.

- Note when something varies by region, family, sampradaya, or teacher.

- Separate scripture, commentary, folklore, common practice, and personal advice.

- Do not act as a guru, priest, therapist, doctor, or lawyer.

- Avoid harmful ritual, fasting, or health advice — redirect to qualified humans.

- Do not mock or dismiss any Hindu tradition.

- Keep answers simple but not shallow.

# 5. Milestones — build order

Below is the recommended build sequence. The ordering matters: each phase produces something you can test before committing to the next. The single biggest risk is jumping into UI before the RAG quality is good — don't.

Total estimated time: roughly 12 weeks part-time, or 6 weeks full-time, from zero to TestFlight beta.

## Phase 1 — Foundation (Weeks 1–2)

Goal: know exactly what you're building before any code.

- Write a 1-page product brief: who it's for, what problem it solves, what it must never do, what makes it different from a generic chatbot.

- Define free versus paid feature split.

- Pick your initial tradition coverage scope (start with general, plus Vaishnava, Shaiva, and Smarta; add others later).

- Draft the 100 to 200 test question spreadsheet.

- Test Claude, OpenAI, and Gemini on 5 sample questions to compare tone — pick a default.

- Set up Supabase project, GitHub repo, Apple Developer account, Google Play account, domain.

- Decide visual identity direction (calm, warm, not gaudy — Bible Chat is a fair reference for the category).

Output: product brief, test question set v1, accounts ready.

## Phase 2 — Content and licensing (Weeks 3–4)

Goal: a small, clean, legally-clear corpus.

- Collect Bhagavad Gita full text (Sanskrit plus 1 or 2 public-domain English translations).

- Collect 5 to 7 principal Upanishads.

- Write or curate 50 concept entries (dharma, karma, atman, brahman, moksha, bhakti, etc.).

- Write 20 festival pages.

- Write 20 practice guides (puja basics, mantra, fasting, diya, etc.).

- Document every source: licence, translator, copyright status.

- Hand-write your first 30 daily reflections.

- Line up 1 to 2 informal advisors from different Hindu traditions for content review.

Output: clean structured corpus in JSON or Markdown, ready to embed.

## Phase 3 — RAG prototype outside the app (Weeks 5–6)

Goal: prove the AI gives good answers before building any UI.

- Set up Supabase schema for texts, passages, embeddings.

- Build a chunking and embedding script (Node or Python).

- Embed your full corpus into pgvector.

- Build a CLI tool: type a question, get back the structured JSON answer with citations.

- Run your 100-question test set; score each answer 1 to 5.

- Iterate on prompts, chunk sizes, and retrieval count until the average score is at least 4.

- Draft the system prompt (the rules layer) and test it against tradition-sensitive questions.

Output: working RAG pipeline you can query from a terminal; evaluation scores documented; a system prompt you trust.

## Phase 4 — Backend API (Weeks 7–8)

Goal: production backend the mobile app can hit.

- Wrap the RAG pipeline in Supabase Edge Functions (or a small Node/Python service).

- Add Supabase Auth (email plus Apple plus Google sign-in).

- Implement quota tracking, cached_answers table, feedback table.

- Add the classifier and safety gate step.

- Set up Sentry for errors and basic PostHog events.

- Deploy and test from Postman or curl.

Output: authenticated, rate-limited, logged backend API. Functional from your laptop.

## Phase 5 — Mobile app shell (Weeks 9–10)

Goal: working app with the core feature on your phone.

- Set up Expo project with TypeScript, Expo Router, NativeWind or Tamagui.

- Build the sign-in flow.

- Build the Ask Dharma chat screen — your headline feature — with streaming responses, source cards, and structured answer display.

- Build the Home tab with Daily Reflection, pulling from your hand-written set.

- Set up EAS Build; ship a first iOS build to your phone via TestFlight.

Output: real app running on your phone that lets you sign in and ask Dharma anything.

## Phase 6 — Secondary features (Week 11)

Goal: round out the MVP.

- Learn tab: browse concepts, scripture passages, deities, festivals.

- Practice tab: list of practice guides with step-by-step views.

- Profile tab: saved items, journal, tradition preference, subscription state.

- Festival reminders based on upcoming dates.

- Push notifications via Expo Notifications (daily reflection at user's preferred time).

Output: all 5 tabs functional, even if rough.

## Phase 7 — Payments, polish, beta (Week 12)

Goal: ready for real users.

- Integrate RevenueCat with monthly, annual, and lifetime tiers.

- Build paywall screens that appear at the right moments (e.g. 5th AI message of the day).

- Add the "report this answer" button on every AI response.

- Build a simple admin web page to review flagged answers.

- Onboarding flow: welcome, tradition preference, notification time.

- Visual polish pass: typography, spacing, animations.

- Recruit 12 closed testers for Google Play (the 14-day rule); send TestFlight invites for iOS.

Output: TestFlight beta plus Google Play closed test live.

## Phase 8 — Launch (Weeks 13–16)

- Weeks 13–14: beta feedback and fixes.

- Week 15: App Store submission. Expect Apple to reject something on first submission.

- Week 16: launch prep — landing page, social presence, soft launch to a small audience.

# 6. The next step (and why)

After this document, the correct next step is to start Phase 2: content and licensing. Not the AI system prompt. Not the UI.

## Why content, not the system prompt or UI

The system prompt is meaningless without content. A perfect set of rules telling the AI "only cite retrieved passages" does nothing if there are no passages to retrieve. The prompt is downstream of the corpus — write it in Phase 3 alongside the RAG prototype, when you can actually test it against real questions and real retrieved chunks.

The UI is meaningless without grounded answers. Building screens before the RAG works produces a beautiful demo that gives bad answers. Bad answers are the single biggest risk for a religion app — a confidently wrong Gita citation could break user trust permanently. UI comes in Phase 5, once you have something worth wrapping.

Content is the bottleneck on quality. Every quality problem downstream — wrong citations, sectarian bias, shallow answers, missing tradition variants — traces back to the corpus. Spending 2 weeks on clean, well-licensed, well-tagged content is the highest-leverage thing you can do.

## Concrete next actions, in order

- Write the 1-page product brief (1 day).

- Set up Supabase project and GitHub repo (1 hour).

- Open a content tracking spreadsheet with the licensing fields shown earlier (30 minutes).

- Start collecting the Bhagavad Gita in clean form: Sanskrit, transliteration, and a public-domain English translation (2 to 3 days).

- Write your first 5 daily reflections by hand. If you can't make these feel warm and grounded, the app won't work — this is a zero-cost test of your own voice (1 day).

- Draft the 100-question test set (2 to 3 days, can run in parallel with content collection).

- Only then start Phase 3 — the RAG prototype. At that point the system prompt and structured-answer schema get written and tested against your real corpus and real questions.

If you find yourself wanting to skip content work and "just start building the chat screen," resist. Every successful AI product in a sensitive domain has more content and evaluation work behind it than code.

# 7. What not to do at the start

- Don't build a massive scripture database before the basic pipeline works.

- Don't add every Hindu text on day one.

- Don't add community or social features in v1.

- Don't add guru matching.

- Don't ship audio or video in v1.

- Don't build separate native Swift and Kotlin apps.

- Don't fine-tune a model before you know the problem.

- Don't use scraped PDFs of unknown licence.

- Don't let the AI answer without retrieved sources.

- Don't add gamified streaks that guilt users — gentle streaks only.

- Don't run ads on free tier — cheapens the experience for a spiritual app.

- Don't launch before recruiting at least one advisor from a tradition you don't personally know well.

# 8. North star for v1

Keep this taped to your monitor:

A user can ask "How do I start reconnecting with Hinduism?" and Dharma Daily gives a warm, grounded answer, cites relevant ideas, suggests a simple 5-minute daily practice, and saves it to their journey.

If a feature doesn't make that journey better, defer it. If a decision doesn't help you ship that journey, simplify it. Everything else is a distraction.